05-Jun-2022

Process report

For MediaBazaar



Group 6   
Company name: CODEJAR

Nikolay Valchanov

Kiril Katsarski

Yordan Doykov

Tudor Morar

Tutor

Schouwenaars,Basjan

Contents

[Work division 2](#_Toc105329738)

[Waterfall Phase 2](#_Toc105329739)

[Agile Phase 3](#_Toc105329740)

[Sprint 1 3](#_Toc105329741)

[Sprint 2 3](#_Toc105329742)

[Sprint 3 3](#_Toc105329743)

[personal reflection 4](#_Toc105329744)

[Kiril Katsarski 4](#_Toc105329745)

[Tudor-Ștefan Morar 4](#_Toc105329746)

[Yordan Doykov 4](#_Toc105329747)

[Nikolay Valchanov 4](#_Toc105329748)

[Reflection on the iterative process 5](#_Toc105329749)

[Reflection on the differences between waterfall and iterative 5](#_Toc105329750)

# Work division

## Waterfall Phase

***Week 1:***

1. Creation of project plan, worked on **by the whole team**

***Week 2:***

1. Project plan finalization, worked on **by the whole team**
2. Initial URS draft, worked on **by the whole team**

***Week 3:***

1. UML design, worked on **by the whole team**
2. ERD design, worked on **by the whole team**
3. Initial database implementation, worked on **by the whole team**
4. Log in feature, worked on **by the whole team**
5. Employee manager overview of employee list, worked on **by the whole team**

***Week 4:***

1. CRUD(Create Read Update Delete) of employees, **Kiril & Nikolay**
2. Manual work scheduling, **Tudor & Yordan**

***Week 5:***

1. Visual overhaul of app, **Nikolay**
2. Test plan and binaries to peers, **Tudor & Nikolay & Kiril**

***Week 6:***

1. Create final presentation, worked on **by the whole team**
2. Present application to client, worked on **by the whole team**

## Agile Phase

### Sprint 1

The work division for this sprint is as follows:

1. Addition of MediaBazaar logo inside of the application - **Kiril**
2. Bugfixes – **Nikolay, Kiril**
3. First draft of website design - **Yordan**
4. Polishing of UI - **Nikolay**
5. Certain Accounts can only see the buttons they can activate - **Nikolay**
6. Addition of a Clock in the application - **Nikolay**
7. CEO has a specific account - **Nikolay**
8. Certain departments cannot be deleted (e.g., Sales), as they are fundamental – **Nikolay**
9. Documentation - **Tudor**

### Sprint 2

The work division for sprint 2 is as follows:

1. Implementation of password hashing – **Nikolay**
2. Implementation of Website – **Yordan**
3. Addition of barcode scanner functionality – **Kiril**
4. Documentation handling – **Tudor**

### Sprint 3

The work division for sprint 3 is as follows:

1. Implementation of Automatic Scheduler – **Tudor, Yordan, Nikolay**
2. Implementation of Inventory Pictures – **Kiril, Nikolay**
3. Documentation – **Tudor**

# personal reflection

## Kiril Katsarski

## Tudor-Ștefan Morar

As a member of Group 6, creating the final product for MediaBazaar has proven to be a challenging, but rewarding task. Thinking about the past few months, I can confidently say that I have grown as an aspiring developer due to both an interesting project and professional colleagues. Looking back, I cannot find a single reason to complain about anything regarding the workload nor the group in itself.

When thinking about the Group on a more personal level, I can also say that I have made good friends whitin the group, having more to talk about aside from the tasks assigned to each of us whitin the group work.

## Yordan Doykov

## Nikolay Valchanov

# Reflection on the iterative process

In the group’s view, the iterative process is a great way of developing an application, allowing for flexibility and the opportunity for a change of heart mid-development process.

As for strengths, the iterative process allows the developers to focus on smaller tasks at a time, in order to perfect each feature individually. Thus, the project becomes more manageable, given the small but frequent steps taken in the process.

As for weaknesses, the main hurdle which we have come across has proven to be the documentation of the individual sprints, taking more time, as each sprint requires its individual documentation. An extra drawback we thought of, even if we have not experienced it, can be the difficulty of starting a project based solely on the iterative process.

# Reflection on the differences between waterfall and iterative

From our perspective the main differences present have to be represented by the moment in which it feasible. That being said, a waterfall style development process would fit better in the beginning of the project, while developing a project further would require less of an overall view and more focus on individual features.

As a summary, waterfall provides a great overview with a lack of in-depth attention to detail, while the iterative process is the exact opposite.