|  |  |  |  |
| --- | --- | --- | --- |
| Team/Group | Group 6 / CODEJAR | | |
| Date: | 30.03.2022 | Time: | 13:15 |
| Minutes prepared by: | Kiril Katsarski | Location: | Fontys R10 |
| 1. Purpose of the meeting | | | |
| To get a clearer perspective on the second (iterative) phase of the project and establish our plans for the first sprint | | | |
| 1. Attendance | | | |
| Nikolay Valchanov  Kiril Katsarski  Tudor Morar  Woody Veneman  Yordan Doykov | | | |
| 1. Agenda | | | |
| Topic | Discussion | | |
| Aims for first sprint | Completely polish desktop application – fix bugs, finish UI design | | |
| Logo | Will be created by our team and not by the client | | |
| User profile photos in application | Not planned so far and will probably not be implemented as we view it as not needed | | |
| URS for second phase | A URS will be prepared to feature MoSCoW-organized points for the whole duration of the project, however the points which are further ahead in time (meant for later sprints) are subject to change. The points regarding the current (first) sprint will be concrete and clear. | | |
| Priorities for second project phase | #1 Finalize desktop application  #2 Build a website  #3 Extras | | |
| Automatic shift scheduling | Will be left for last as it is extra (possibly will be marked with C in URS) | | |
| Plan for next week | Prepare URS for the whole duration of the project;  Prepare a plan for the first sprint | | |
| Website | Features:   * Employees can see work shifts * Employees can **view** inventory | | |