|  |  |  |  |
| --- | --- | --- | --- |
| Team/Group | Group 6 / CODEJAR | | |
| Date: | 26.04.2022 | Time: | 13:00 |
| Minutes prepared by: | Kiril Katsarski | Location: | R10 2.60 |
| 1. Purpose of the meeting | | | |
| To show the client our progress and discuss ideas and plans for last 2 sprints | | | |
| 1. Attendance | | | |
| Woody Veneman (CEO)  Nikolay Valchanov  Kiril Katsarski  Tudor Morar  Yordan Doykov | | | |
| 1. Agenda | | | |
| Topic | Discussion | | |
| Feedback from last week: | * Most important feedback was for images * Application felt complete | | |
| About images: | * Compression * Don’t use too big images * Don’t use too small images * They will slow down application but client doesn’t mind * Client is open for questions on normal class days | | |
| About automatic scheduler: | * Planned for next sprint * Employees will have day off * Employees will not be overworked:   + All of them will reach 40 hours   + Divided equally on all days   + Students can only work night shifts * Managers scheduling:   + There has to a manager present at all times   + Suggestion: leave managers for manual assignment of shifts – client agreed   + Client: managers are few * Automatic schedule is a good start, but shifts can later be edited * 0-hour contracts will be manually scheduled | | |
| For next sprint: | * Suggestion: statistics – client agreed * Client desires data visualization + infographics * Client wants to see statistics in desktop app | | |
| About work division: | * Add more details for work division per week * Could use an excel sheet | | |